GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK505 Robotics July 2026 |
| --- | --- |
| Assignment Name | End of Module Assignment: A Behaviour-based Map Building Robotic System |
| Assignment Due Date | 21 September 2026, 11:59 PM |
| Team Name | Group B |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Bandar Alharbi | Group coordination, pull-request review, meeting minutes, video presentation. Setup GitHub |
| Pranav Arya | Report drafting and revision |
| Dramane Bako | Quality assurance, visual verification, results analytics |
| Christopher Eaton | Webot maze environments, sensor configuration, LiDAR mounting |
| Alex Senger | Coder: Robot controller, DFS navigation on logic, map generation. |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | 12 September 2026 | Time [UK] (or reporting deadline e.g. 23:55) | 13:00 |
| Location (VLE, Teams Chat for asynchronous) | MS Teams | Minutes prepared by | Bandar Alharbi |

2. Meeting Objective (task completion, challenges, future tasks)

Kick-off: analyse the assignment brief, break the work into owned tasks, set up the shared GitHub repository and agree staged deadlines.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Bandar Alharbi | Present |
| Pranav Arya | Present |
| Dramane Bako | Present |
| Christopher Eaton | Sent apologies in transit; confirmed availability and reported progress asynchronously |
| Alex Senger | Present |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Webots environment completion | Christopher Eaton | Both maze worlds were reported finished, tested and pushed to the repository, and the corresponding pull request was reviewed and merged. The README documents the controller handover, sensor setup and testing procedure. The group was asked not to alter the LiDAR turret height: the tested 0.02 m offset keeps the scan plane below the 0.10 m walls while avoiding self-occlusion by the robot body, and produced clear wall returns with no self-hits. |
| Controller and sensor configurations | Alex Senger | The controller implements depth-first search with explicit backtracking, and the navigation logic is kept independent of the sensing layer so that both configurations feed it the same four inputs. Agreed that infrared proximity sensing serves as the first sensor configuration and LiDAR as the second. The controller pull request was reviewed and merged. |
| Quality assurance and visual verification | Dramane Bako | Visual checks of the complex maze confirmed correct operation. A query was raised about the robot reversing at one point without meeting an obstacle; this was explained as expected depth-first behaviour, where an already-visited cell is left and the search backtracks. Confirmed that completion times for both configurations are recorded in the README, and that the discussion of alternative techniques belongs in the analysis rather than the implementation. |
| Report drafting | Pranav Arya | Agreed that the first full draft would be circulated on the group channel and merged into the main repository, with all members reading it and returning comments promptly rather than waiting for a further meeting. Agreed that the figures produced under docs/figures should be incorporated into the draft. |
| Coordination and next checkpoint | Bandar Alharbi | Agreed to continue working asynchronously, with review comments raised on the channel as they arise rather than held back. A final reporting checkpoint was set before submission to confirm the report, the video and the meeting minutes together. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Circulate the first full report draft to the group | Pranav Arya | 12 September |
| Merge the report draft into the main repository | Alex Senger | 12 September |
| Read the draft and return review comments | All member | 14 September |
| Export and push the outstanding map figures | Alex Senger | 14 September |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 14 September 2026 | Time [UK] (HH:MM) | 23:00 |
| Location | Group channel (asynchronous reporting deadline) |  |  |
| Objective | Return review comments on the first full report draft and agree the corrections required. |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).